**Sprint 3 Report**

**Product Name:** Greens Only  
**Date:** May 22, 2018

**Actions to Stop Doing**

The team's performance has been satisfactory. Almost every task was completed by the deadline and a working product is close to being completed. Currently, there aren't any actions that the team should stop doing.

**Actions to Start Doing**

The team should have broader user story that can be divided into smaller tasks that can be more equally divided among the team

**Actions to Keep Doing**

* The team should continue being punctual to every meeting
* The team should continue working towards completing the tasks by their scheduled date
* The team should continue keeping the SCRUM board updated
* The team should continue to stay active in the communication channels
* The team should continue sharing their ideas openly with the rest of the team

**Work Completed**

* Create a main script that will access and run all the other scripts.
* Create a script to be able to detect possible contaminants on a black background (masked background and green color).
* Acquire multiple images of possible contaminants that had been found before.

**Work Not Completed**

* Test system using many different types of contaminants and possibly modify based on results.
* Test system using multiple input videos and images, to see how it performs in different settings

**Work Completion Rate**

Totals

Total number of user stories completed during the prior sprint: 1 user stories completed

Total number of estimated ideal work hours completed: 27 estimated hours

Total number of days during the prior sprint: 14 days

Rates of completion

user stories/day 0.07 stories per day

ideal work hours/day 1.92 work hours per day

Burnup Chart

In Team Drive (Excel)